**Humber Bridge Test 2**

|  |  |  |
| --- | --- | --- |
| **Date & time** | **Activity** | **Notes** |
| **August 30th**  09:00  14:00 | Prepare LED strings for rigging at Bridge workshop  Rope Access crew arrive onsite:   * Project briefing * Site induction * Go to top of Hessle tower * Access the main cable | Roger Barrett / Star  Damian Walsh and crew / Hull 2017 |
| **August 31st**  09:00  16:00  19:00  22:00  (approx) | Traffic Management installed  East footpath closed  Rope access crew prep kit  Test rig LEDs on hangers near Hessle tower  TM removed and site clear by this time  Onsite to connect power and control equipment  \*power required from Hessle Tower\*  Lighting test  Test Ends  Footpath remains closed overnight | TM contractor  Star  Hull 2017 / Star  HBB |
| **Sept 1st**  09:00  16:00 | **Contingency Day**  Install TM in work area  Install as per schedule for 31st (if no rigging possible on 31st)  OR  Dering LEDs  TM removed by this time and site clear  East Footpath reopens (if derig is complete) | TM Contractor  Star  Star |
| **Sept 2nd**  09:00  16:00 | **Contingency Day 2 – required if de rig does not happen on Sept 1st**  Install TM in work area  De rig LEDs  TM removed by this time and site clear  East Footpath reopens | TM contractor  Star |