**Humber Bridge Test**

|  |  |  |
| --- | --- | --- |
| **Date & time** | **Activity** | **Notes** |
| **August 10th**09:0016:00Evening / night | Install traffic management (TM) in work areaRig 5 strings of LED using a MEWPTM removed by this timeLighting test (control equipment and small generator on vehicle on west footpath) | Star & TM contractorStarStar & TM contractorEast footpath closed overnight |
| **August 11th**09:00Evening / night | Star and TM contractor on standby in case any re rigging requiredLighting test (control equipment and small generator on vehicle on west footpath) | Star & TM contractorPhilips to join this testEast footpath closed overnight |
| **August 12th**09:0016:00 | Install TM in work areaRemove LED stringsTM removed by this time and site clear | Star & TM contractorStar |