**Humber Bridge Test**

|  |  |  |
| --- | --- | --- |
| **Date & time** | **Activity** | **Notes** |
| **August 10th**  09:00  16:00  Evening / night | Install traffic management (TM) in work area  Rig 5 strings of LED using a MEWP  TM removed by this time  Lighting test (control equipment and small generator on vehicle on west footpath) | Star & TM contractor  Star  Star & TM contractor  East footpath closed overnight |
| **August 11th**  09:00  Evening / night | Star and TM contractor on standby in case any re rigging required  Lighting test (control equipment and small generator on vehicle on west footpath) | Star & TM contractor  Philips to join this test  East footpath closed overnight |
| **August 12th**  09:00  16:00 | Install TM in work area  Remove LED strings  TM removed by this time and site clear | Star & TM contractor  Star |