Project Blade – Project Structure Rev. 1

Delivery Team

Transport Taskgroup

Structures Taskgroup

Operations & Installation Taskgroup

|  |  |
| --- | --- |
| **DELIVERY TEAM** | |
| **Role:**   * To implement the project within the agreed budget & timescale * To manage Planning * To own the Risk Register * To manage Health & Safety * To inform Communications | |
| **Membership** | |
| Chris Clay (Chair?) | Hull 2017 |
| Sam Hunt | Hull 2017 |
| Andrew Knight | Hull 2017 |
| Hazel Colquhoun | Hull 2017 |
| Garry Taylor | Hull City Council |
| Jason Speedy | Siemens |
| Chris Wetherall | Siemens |
| Nayan Kulkarni | Artist |
| Richard Bickers | Arup |
| Ben McKnight | Hull 2017 |
| **Meetings / Reporting** | |
| * Fortnightly meetings (Thursdays at 9.00am) * Receive reports from Task groups | |

|  |  |
| --- | --- |
| **TRANSPORT TASKGROUP** | |
| **Role:**   * To plan the transport of the blade from the yard to Queen Victoria Square (including craneage) * To plan the removal of the blade * To secure required transport & installation permits * To execute the transport operations * To provide craneage for the “trial installation” * To review and add to risk register | |
| **Membership** | |
| Richard Bickers (Chair) | Arup |
| Javed Hussain | Arup |
| Richard Townsend | Hull City Council (Highways) |
| Paul Robinson | Hull City Council (Transport Planning) |
| Anthony Granville | Siemens |
| Dave Smith (to be confirmed) | ALE |
| To be confirmed | North Midland |
| Members of Delivery Team – as needs basis |  |
| **Meetings / Reporting** | |
| * Fortnightly meetings | |

|  |  |
| --- | --- |
| **STRUCTURES TASKGROUP** | |
| **Role:**   * To design the supports for the blade * To undertake design checks (including check with Siemens) * To fabricate supports * To review and add to risk register | |
| **Membership** | |
| Richard Bickers (Chair) | Arup |
| Martin McGovern | Arup |
| Nayan Kulkarni | NK Projects Ltd |
| Anthony Granville | Siemens |
| ? | Pearl Green (to be confirmed) |
| Members of Delivery Team – as needs basis |  |
| **Meetings / Reporting** | |
| * Fortnightly meetings | |

|  |  |
| --- | --- |
| **OPERATIONS & INSTALLATION TASKGROUP** | |
| **Role:**   * To plan and coordinate maintenance & security activities whilst Blade is installed * To secure the Events Licence from HCC * To engage with Hull CC Street scene & Police etc. * To coordinate with other H2017 events etc. * To plan the installation day (and events leading up to this) * To coordinate physical installation activities with communications etc. * To organise volunteer support * To review and add to risk register | |
| **Membership** | |
| Chris Clay (Chair) | Hull 2017 |
| Andrew Knight/Hazel Colquhoun | Hull 2017 |
| Andy Burton | Hull City Council (Streetscene) |
| Milly Hennayke | Arup |
| Members of Delivery Team – as needs basis |  |
| **Meetings / Reporting** | |
| * Monthly meetings, weekly nearer to Installation Day | |