Project Blade – Project Structure Rev. 1

Delivery Team

Transport Taskgroup

 Structures Taskgroup

Operations & Installation Taskgroup

|  |
| --- |
| **DELIVERY TEAM** |
| **Role:*** To implement the project within the agreed budget & timescale
* To manage Planning
* To own the Risk Register
* To manage Health & Safety
* To inform Communications
 |
| **Membership** |
| Chris Clay (Chair?) | Hull 2017 |
| Sam Hunt  | Hull 2017 |
| Andrew Knight | Hull 2017 |
| Hazel Colquhoun | Hull 2017 |
| Garry Taylor | Hull City Council |
| Jason Speedy  | Siemens  |
| Chris Wetherall | Siemens |
| Nayan Kulkarni | Artist |
| Richard Bickers | Arup |
| Ben McKnight | Hull 2017 |
| **Meetings / Reporting** |
| * Fortnightly meetings (Thursdays at 9.00am)
* Receive reports from Task groups
 |

|  |
| --- |
| **TRANSPORT TASKGROUP** |
| **Role:*** To plan the transport of the blade from the yard to Queen Victoria Square (including craneage)
* To plan the removal of the blade
* To secure required transport & installation permits
* To execute the transport operations
* To provide craneage for the “trial installation”
* To review and add to risk register
 |
| **Membership** |
| Richard Bickers (Chair) | Arup |
| Javed Hussain | Arup |
| Richard Townsend | Hull City Council (Highways) |
| Paul Robinson | Hull City Council (Transport Planning) |
| Anthony Granville | Siemens |
| Dave Smith (to be confirmed) | ALE |
| To be confirmed  | North Midland  |
| Members of Delivery Team – as needs basis |  |
| **Meetings / Reporting** |
| * Fortnightly meetings
 |

|  |
| --- |
| **STRUCTURES TASKGROUP** |
| **Role:*** To design the supports for the blade
* To undertake design checks (including check with Siemens)
* To fabricate supports
* To review and add to risk register
 |
| **Membership** |
| Richard Bickers (Chair) | Arup |
| Martin McGovern | Arup |
| Nayan Kulkarni | NK Projects Ltd |
| Anthony Granville | Siemens |
| ? | Pearl Green (to be confirmed) |
| Members of Delivery Team – as needs basis |  |
| **Meetings / Reporting** |
| * Fortnightly meetings
 |

|  |
| --- |
| **OPERATIONS & INSTALLATION TASKGROUP** |
| **Role:*** To plan and coordinate maintenance & security activities whilst Blade is installed
* To secure the Events Licence from HCC
* To engage with Hull CC Street scene & Police etc.
* To coordinate with other H2017 events etc.
* To plan the installation day (and events leading up to this)
* To coordinate physical installation activities with communications etc.
* To organise volunteer support
* To review and add to risk register
 |
| **Membership** |
| Chris Clay (Chair) | Hull 2017 |
| Andrew Knight/Hazel Colquhoun | Hull 2017 |
| Andy Burton | Hull City Council (Streetscene) |
| Milly Hennayke | Arup |
| Members of Delivery Team – as needs basis |  |
| **Meetings / Reporting** |
| * Monthly meetings, weekly nearer to Installation Day
 |